Spry Web Browser
Project Status Report – Week Two

Project Manager:
        Doug Penner

Contributors:
        Brendan Neva
        Steffen L. Norgren
        Eddie Zhang

COMP 4908 • BCIT • May 11, 2009

# Week in Overview
Week in overview body.

# Tasks Completed by May 10th
- Fullscreen Mode
- Icons implemented (not resizing yet)
- Context menu (working, but no double-click activation)
- Compiled stripped down version of WebKit
- Finalize the SVN Directory Structure
# Tasks Not Completed & Why
- Benchmark the prototype
  - It is taking a while to find a good benchmarking tool
  - We have just gotten a memory measuring script working
# Tasks Scheduled for Completion by May 17th
- Start logging memory usage of different versions - Brendan
- Resizeable buttons (almost done) - Doug
- Mouse click handling - Doug
  - double click detection (very close)
  - pass single-clicks back to WebKit (not easy)
- Chose WebKit compile flags – Steffen
- Proper static compile - Steffen
- Improve icons – Eddie
- Improve overall look and feel of GUI - Eddie