Spry Web Browser
Project Status Report – Week Three

Project Manager:
        Doug Penner

Contributors:
        Brendan Neva
        Steffen L. Norgren
        Eddie Zhang

COMP 4908 • BCIT • May 19, 2009

# Week in Overview
This week was a little less productive than we had hoped. We had 2 laptop die, but luckily all our work was on svn, so all we lost was time. We are still having troubles with mouse-capture, but the rest of the project seems to be going strong. Most of this weeks work went into adding a few more features (mostly CLI arguments and icon resizing), then did a bunch of debugging. Our meeting with our client on Friday was quite insightful and we got some more details on which CLI options he wanted such as disabling the scrollbars, disabling the toolbars along with a few others.
We also went through the code and got the syntax and styling up to snuff, following WebKitGTK's style guides.
We now pretty much have a fully working browser and just need to finish our documentation and prepare for the presentation on Wednesday.
# Tasks Completed by May 18th
- Resizeable buttons
- Chose WebKit compile flags
- Start logging memory usage of different versions
# Tasks Not Completed & Why
- Mouse click handling
  - to capture a double-click, or a drag, you must capture ALL clicks. The trouble is sending that click “back” to WebKit
# Tasks Scheduled for Completion by May 22th
- Proper static compile - Steffen
- Improve icons – Eddie
- Improve overall look and feel of GUI – Eddie
- Mouse click handling – Doug & Steffen
- More CLI options (disabling things) – Doug
- Test Spry on industry test site - Brendan