Spry Web Browser
Project Status Report – Week Two

Project Manager:
        Doug Penner

Contributors:
        Brendan Neva
        Steffen L. Norgren
        Eddie Zhang

COMP 4908 • BCIT • May 11, 2009

# Week in Overview
We got a surprising amount of work done this week. The Icons are created, though they need a little sprucing up. WebKit has been compiled with minimum features (to reduce memory footprint). We created a script that monitors the memory usage and logs it to a file. We even started logging our issues on the bug tracker.
Our second meeting with the client went very well. He was quite impressed with our progress and explained what he would like us to focus on. We are now focusing on finished the half-implemented features and reducing the overall memory footprint as much as possible.
# Tasks Completed by May 10th
- Fullscreen Mode
- Icons implemented (not resizing yet)
- Context menu (working, but no double-click activation)
- Compiled stripped down version of WebKit
- Finalize the SVN Directory Structure
# Tasks Not Completed & Why
- Benchmark the prototype
  - It is taking a while to find a good benchmarking tool
  - We have just gotten a memory measuring script working
# Tasks Scheduled for Completion by May 17th
- Start logging memory usage of different versions - Brendan
- Resizeable buttons (almost done) - Doug
- Mouse click handling - Doug
  - double click detection (very close)
  - pass single-clicks back to WebKit (not easy)
- Chose WebKit compile flags – Steffen
- Proper static compile - Steffen
- Improve icons – Eddie
- Improve overall look and feel of GUI - Eddie