Status Report
The work load for this week has been significantly lighter for the GUI team, but we moved each project forward.

Team GUI
Members	Meeting Hours	Work Hours	Total Work Hours
Colby (Team Leader)	4	1	5
Clay	4	1	5
Tajinder	3	1.5	4.5
Henry	4	1	5
Brendan	4	1	5
Mitesh	4	1	5
Alin	4	1	5

Work Completed by February 16st

Task 1) Improved the menu system
Task 2) Assigned tasks and broke them up among three groups

Work To Be Completed by February 23th

Task 1) Complete documentation for each use case description given in our dokcumentation
Task 2)Complete Functions

Challenges Encountered:
Finding time to work on the project has been a challenge. Our solution was to work on this project a lot early, get most of the work out of the way and slow down when assignments got intense. That is what we did and it is working well for us.